Project Planning Template

Credit Card Approval Prediction

# Sprint Plan

The project was delivered across 4 sprints, matching the 5 project epics: (1) Environment & Data, (2) Data Visualization & Preprocessing, (3) Model Building, (4) Web Application & Deployment.

## Sprint 1 -- Environment Setup & Data Collection

| User Story | Story Points | Priority | Status |
| --- | --- | --- | --- |
| Set up Python environment and install required packages | 2 | High | Done |
| Generate/collect applicant + credit history dataset | 3 | High | Done |
| Understand dataset structure and target derivation logic | 2 | High | Done |

## Sprint 2 -- Data Visualization & Preprocessing

| User Story | Story Points | Priority | Status |
| --- | --- | --- | --- |
| Perform EDA (count plots, distribution plots) | 3 | Medium | Done |
| Handle missing values and duplicate records | 2 | High | Done |
| Engineer features (debt-to-income ratio, age/employment) | 3 | High | Done |
| Encode categorical variables, scale numeric features | 2 | High | Done |

## Sprint 3 -- Model Building

| User Story | Story Points | Priority | Status |
| --- | --- | --- | --- |
| Train Logistic Regression, Decision Tree, Random Forest, XGBoost | 5 | High | Done |
| Evaluate models (accuracy, ROC-AUC, confusion matrix) | 3 | High | Done |
| Select and persist the best-performing model | 2 | High | Done |

## Sprint 4 -- Web Application, Database & Deployment

| User Story | Story Points | Priority | Status |
| --- | --- | --- | --- |
| Build Flask app: home, application form, result pages | 5 | High | Done |
| Implement hard eligibility rules layer | 3 | High | Done |
| Build SQLite database matching the ER diagram | 5 | High | Done |
| Add authentication (register/login) and prediction history | 3 | Medium | Done |
| Deploy to GitHub + Render (live public app) | 3 | High | Done |
| Prepare IBM Watson ML deployment script | 3 | Medium | Done (pending IBM Cloud account access) |

# Velocity Summary

| Sprint | Planned Points | Completed Points |
| --- | --- | --- |
| Sprint 1 | 7 | 7 |
| Sprint 2 | 10 | 10 |
| Sprint 3 | 10 | 10 |
| Sprint 4 | 22 | 22 |